# 2. Ping Poller – Poller.py that reads devices.csv and pings each.

09.07:

- Got devices.py to be read and printed.

- Found Pythonping as solution for pinging in python

- Tried to install, for some reason ist not seen by vscode:

Traceback (most recent call last):

File "c:\Projects\Network_Health\nethealth\nethealth.py", line 2, in <module>

from pythonping import ping

ModuleNotFoundError: No module named 'pythonping'

10.07:

- Issue seems to have been *where* the terminal decided to install modules. Fix :

https://stackoverflow.com/questions/59997065/pip-python-normal-site-packages-is-not-writeable

python3.13 -m pip install pythonping

python(ver) -m pip install (module)

- Updated network and network plan. Changes:

Changed the private switch to an internal switch and configured ThinkHorse to be part of network. (testing purposes)

11.07:

- Talked to Work colleague about project. He suggested integrating SNMP and WIM, so i researched what they are and how it would look.

- Realised including SNMP here adds quite a bit of complexity. Current Plan : manage to ping the addresses from the .csv file via pythonping simply. Leave SNMP for when i can confidently work with .csv .

- Worked on Poller.py, cant refer to specific columns yet

13.07:

- Got pinging to work.

15.07:

- worked on functionality with sqlite3 database. Database so far:

- So far Timestamp is dynamic.

17.07:

- got Host to be dynamic aswell.

18.07:

- got Latency to function, looked into how to get bandwidth aswell.

19.07:

- Looked into a solution to find out the bandwidth between Poller.py and the VMs. SNMP seems to be the way. Current to do:

Set up SNMP on cl-01 as a start and code it into poller.py to successfuly extract data.

## UNIMPORTANT TO THIS DOCUMENT, BUT WANTED TO TRACK

20.07-05.08:

- researched SNMP and how configuring SNMP on cl-01 would be done, without getting very far. Practical advancements are almost null.

05.08:

- Got annoyed about Hyper-V – switched over to VMWare Workstation Pro.

- Realised using a GUI-less Windows Server might be overkill and might cause me to deviate too much from the actual project (like ive already done for other reasons).

- Changed the name of sl_nethealth to sl-01

- Added a Windows Client (CW-01)

7.1.2026:

Loads happened, PING works, VMs are for some reason gone.